## Overview

Upgrade an existing Shiny microbiome app (ASV/feature table + tree + metadata → unified object) to accept short user instructions (and an equivalent structured spec) that deterministically produce validated analyses/visuals without LLMs; refresh the layout/UX; support per-user session saving and a custom report builder; add a microbiome Help/Glossary Q&A that answers common questions (e.g., “what is evenness?”) from a curated knowledge base.

# Objectives

- Deterministic Instruction Interface (No-LLM): Let users give short phrases and a structured spec; normalize both into a canonical internal spec (the single source of truth that encodes task, inputs, grouping, transforms, statistics, visuals, user text, export options, and provenance).

- Resilient Parsing & Clear Validation: Tolerate typos/broken English via normalization, synonym lists, and bounded fuzzy match (auto-correct only when unambiguous); enforce schema/type checks, group/replicate requirements, rank availability, and scale guardrails; return one precise, actionable error at a time.

- Analysis Orchestration (bind to current app) + User Text: Execute tasks from the canonical spec—taxa subsetting/aggregation, alpha diversity comparisons, ordination/beta with optional group-separation tests, set overlaps, hierarchical/taxonomic views, and optional feature-wise (volcano-style) summaries—and honor user-provided text (titles, subtitles, axis labels, captions, notes) in outputs and exports.

- Rendering, Exports, and Repro: Produce plots/tables per spec (mappings, facets, thresholds/annotations, style presets), export images & tidy tables, and guarantee repeatability: same spec + same dataset signature ⇒ identical outputs; spec export/import round-trips exactly.

- State, Sessions, and Reports: Persist last spec for follow-ups (mutate only targeted fields), enable per-user save/restore of workspaces and snapshots, and provide a report builder to assemble saved figures/tables with rich text into branded HTML/PDF (optionally DOCX) reports.

- Help/Glossary Q&A (No-LLM): Ship a curated, searchable microbiome glossary/FAQ with equations/toy examples and contextual “Learn more” popovers; typo-tolerant deterministic lookup; admin-editable without code redeploy.

- Layout/UX Refresh: Implement a three-pane layout (Left: Data & Subset; Center: Output Canvas; Right: Instruction + Spec + Options) with a shared action bar (download, style, copy spec, save to report), templates for common tasks, autocomplete/chips, progressive disclosure, and visible progress/warnings.

# Scope of Work

- Canonical Spec & Parsing

  - Define a compact spec contract (task, inputs, grouping, transforms, statistics, visual, text, export, meta/provenance).

  - Build a deterministic parser: normalize input, map tokens to whitelisted dictionaries with synonyms and bounded edit distance; show a live spec preview; users can switch to edit the structured spec/form at any time.

- Validation, Guardrails, and Errors

  - Validate columns/types, factor levels (e.g., exactly two for pairwise), minimum replicates, rank presence, prevalence/abundance thresholds, and workload caps.

  - On failure, surface a single specific error with at least one suggested fix (and quick actions when applicable). Log corrections (e.g., “vocanol → volcano”) and ambiguities.

- Analysis Adapters (integrate with your existing modules)

  - Subsetting/aggregation by rank (top-N, prevalence, thresholds; include/exclude “Unclassified”).

  - Alpha diversity metrics with group comparisons and multiple-testing control; output tidy results + plot.

  - Ordination/beta diversity (distance + coordinates) with optional group-separation summaries and overlays.

  - Set overlaps with bounded groups; overlap plot + counts table.

  - Hierarchical/taxonomic visualizations that map abundance/prevalence/effect to size/color; underlying tables.

  - (Optional) Feature-wise comparisons with adjusted p-values and volcano-style summaries.

  - All outputs must bind user text fields (title/subtitle/axes/caption/notes), sanitized and included in exports.

- Rendering, Style, and Exports

  - Implement plot/table builders honoring spec mappings, facets, thresholds, annotations, and named style presets.

  - Provide exports for images (PNG/SVG/PDF) and tables (CSV/Parquet); auto-annotate tests/thresholds in subtitles/legends.

- State, Caching, and Reproducibility

  - Compute a dataset signature; cache by (dataset signature, spec hash). Maintain last spec; apply diffs on follow-ups (“facet by Site”, “switch to volcano”). Support spec export/import for exact reruns.

- Per-User Sessions & Report Builder

  - Add workspaces/projects with named snapshots (dataset refs, specs, outputs, styles, report drafts) and optional sharing (view/edit).

  - Provide an asset gallery of saved figures/tables; a rich-text editor for narrative; branded templates; export HTML/PDF (optional DOCX). Embed a machine-readable appendix of spec hashes for traceability.

- Help/Glossary Q&A

  - Implement a searchable glossary/FAQ store (markdown/YAML/JSON), deterministic keyword/intent routing with typo tolerance, contextual popovers, math rendering, citations, and an admin editing UI.

- Layout/UX Implementation

  - Deliver the three-pane layout with a resizable center canvas, consistent toolbar, templates, autocomplete for reserved terms, token chips for parsed parts, inline error ribbons, progress bars/spinners, and mobile/medium-screen responsiveness.

- Documentation & Tests

  - Provide a user cheatsheet; a developer guide (spec fields, extension points, validation rules, session/report/help APIs); and lightweight automated tests (parser/validation + a few golden outputs) with a small demo dataset.